| Project Name | : | A platform using LLM-Simulated Students for RL Based Tutoring |  |  |
| --- | --- | --- | --- | --- |
| Meeting No | : | 04 |  |  |
| Date | : | 21.11.2026 Wednesday | Saat : 13:30 : 14:00 | Duration : 30 |
| Organizer | : |  | Place : Office |  |
| Participants | : | İrem Nur Yavuz Zeynep Seray Uğur Elifnaz Köseoğlu |  |  |

# Agenda

- Review of the selected datasets and literature research.

- Evaluation of the project idea based on the existing datasets and literature.

- Discussion of the project objectives, scope, and planned methodology.

- Determination of the next steps and general project development plan.

# POINTS DISCUSSED

- Discussion of the types of questions to be included in the system, such as multiple-choice and open-ended questions.

- Evaluation and verification of different student models to determine their suitability for the project.

- Discussion of the possibility of integrating an LLM-based RAG (Retrieval-Augmented Generation) system to provide explanations of topics and support student learning.

- Identification of potential target users, including students and teachers.

- Discussion of whether teachers should be able to add hints to questions to guide students during the learning process.

# DECISIONS

- Review the literature to investigate how verification has been performed in previous studies and which methods have been used.

- Examine the formal descriptions and methodologies presented in relevant research papers.

- Investigate fine-tuning LLMs to model student behavior and learning processes.

- Research PPO-based agent training methods and examine the use of Action Vectors in the training process.

# ACTIONS

| No | Topic | Explanation | Responsible | Planned date | Completion date | Status* |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Formal description | Write the tutoring problem as a POMDP (S, A, O, T, Z, R, γ) and define the transfer gap. | Elifnaz Köseoğlu | 24/11/26 | - | O |
| 02 | PPO action vector | Define the action and observation vectors; compare Discrete vs MultiDiscrete encoding and action masking. | Elifnaz Köseoğlu | 24/11/26 |  | O |
| 03 | Student model validation | Review how student models are validated in the literature; prepare a validation plan for each simulator. | İrem Nur Yavuz | 24/11/26 |  | O |
| 04 | LLM student fine-tuning | Compare prompting, few-shot and fine-tuning for the LLM student; recommend one with reasons. | İrem Nur Yavuz | 24/11/26 |  | O |
| 05 | Teacher content authoring | Define what a teacher can add (questions, hints, worked examples) and how; update actors and requirements. | Zeynep Seray Uğur | 24/11/26 |  | O |
| 06 | LLM + RAG explanations | Research LLM + RAG for hints and topic explanations; draft an architecture and list risks. | Zeynep Seray Uğur | 24/11/26 |  | O |
| 07 | Question format | Compare multiple-choice, open-ended and mixed formats; recommend one. | Team | 24/11/26 |  | O |

* O: Open, C: Closed, D: Cancelled